Rupesh Thapa – E2300570

Epic 1: Browse Food Items

| User Story 1 | As a food donor, I need to create a donation listing for my excess food, So that I can help other users find and claim it. |
| --- | --- |
| Acceptance Criteria | Given a valid donation details, When the user submits the listing form, Then the listing appears in the public browsing page. |
| MoSCoW | Must |
| Tasks | Designing the donation listing form UI. Building the donation API. Storing the donations listings in the database. |
| Test Cases | - |
| User Story 2 | As a donation recipient, I need to brose available donation listings, So that I can find food items that I need. |
| Acceptance Criteria | Given donation item listing exists, When the user opens the browse page, Then all available listings are shown. |
| MoSCoW | Must |
| Tasks | Building the get API for donation listing. Implementing the listing card components. Designing the browse listing UI. |
| Test Cases | - |
| User Story 3 | As a donation recipient, I need to filter donation listings by category or donation type, So that I can quickly find relevant items. |
| Acceptance Criteria | Given multiple donation listings exists, When the user applies a category filter, Then only the matching listings are shown. |
| MoSCoW | Should |
| Tasks | Building the filter UI component. Showing the filtered listings items dynamically. |
| Test Cases | - |
| User Story 4 | As a donation recipient, I need to claim the donation listing, So that I can let the donor know that the item has been requested. |
| Acceptance Criteria | Given an active donation listing. When the recipient clicks “Claim”, Then the listing status changes to “claimed” and the donor is notified. |
| MoSCoW | Could |
| Tasks | Updating the donation listing status. Sending notification to the donor after the request. |
| Test Cases | - |

Epic 2: Plan Weekly Meals

| User Story 1 | As a user, I need to create a weekly meal plan, So that I can plan and organize my meals in advance. |
| --- | --- |
| Acceptance Criteria | Given the user is logged in, When the user creates a meal plan with days and meals, Then the plan is saved and displayed on the meal planning page. |
| MoSCoW | Must |
| Tasks | Designing the meal plan creation UI. Building the meal plan API. Designing the Weekly Calendar Layout. |
| Test Cases | - |
| User Story 2 | As a user, I need to link my planned meals to my food items in the inventory, So that I can plan meals for what I have. |
| Acceptance Criteria | Given the inventory item exists, When the user selects an item while creating a meal, Then the meal is linked to the inventory item. |
| MoSCoW | Must |
| Tasks | Building the inventory picker component. Linking the meal entries to the food item of the inventory. Making the API for meal plan. |
| Test Cases | - |
| User Story 3 | As a user, I need to edit or delete a planned meal, So that I can adjust my plans as per my need. |
| Acceptance Criteria | Given an existing meal plan entry, When the user edits or deletes it, Then the meal plan changes should be shown immediately. |
| MoSCoW | Should |
| Tasks | Building add and delete UI component. Making the API for edit and delete meal plan. |
| Test Cases | - |
| User Story 4 | As a user, I need to receive a reminder before a planned meal, So that I can be alerted about the plan and can prepare it. |
| Acceptance Criteria | Given a meal plan with a reminder enabled. When the scheduled reminder time arrives, Then a notification is sent to the user. |
| MoSCoW | Could |
| Tasks | Building the reminder scheduling logic. Integrating with notification system. |
| Test Cases | - |